# FSS Node Laboratory and Crawler Integration Plan

Project: UJAALLC-4WIFI (github.com/mieirs-hue/UJAALLC-4WIFI)
Host: Jetson #1 — Jetson Orin Nano, Ubuntu, 192.168.1.160 (accessed via VS Code Remote Tunnel)
Date: 2026-09-29
Master log: https://gemini.google.com/app/7330c42c5dfb9a9e

## 1. Architecture Freeze: FSSS-4 Laboratory

UJAALLC-SPIRAL (N05–N24) is paused. The original four FSS nodes remain the laboratory reference system. This concentrates engineering effort on the FSS-C01 crawler instead of multiplying integration variables. The spiral work is preserved in its own repository and returns in Phase 2.

### Frozen architecture (Phase 1)

FSSS-N01 ─┐

FSSS-N02 ─┼──► Jetson Orin Nano (Jetson #1)

FSSS-N03 ─┤       │

FSSS-N04 ─┘       ├── RF confidence / fusion

├── TF-Luna confirmation

├── audio / buzzer logic

├── event recording / replay

└── 3D dashboard

### Rule

No architectural change to N01–N04 unless a real, reproduced defect appears. Every change is verified physically before it is saved.

## 2. Crawler Subsystem (FSS-C01)

FSS 4-node laboratory

│

▼

spatial event / target estimate

│

▼

crawler waypoint

│

▼

local crawler sensing

│

├── 360° LiDAR

├── camera

├── thermal

├── bumper sensors

└── IMU / drive telemetry

│

▼

deterministic navigation + safety

## 3. Validation Capabilities (N01–N04)

- RF baseline logic (baseline freeze during disturbance, per-node CONF thresholds)

- Buzzer/audio acknowledgement loop (audio_ready and last_audio_cmd round-trip telemetry)

- TF-Luna corroboration

- JSONL event recording and replay

- 3D visualization

- Fused target state (RF fusion + occupancy grid)

## 4. Milestones

### Milestone A — Lock FSSS-4

Bring N01–N04 to a known-good, documented state. Stop changing the architecture unless a real defect appears.

### Milestone B — Crawler local autonomy

Chassis, power, STM32 motor control, LiDAR, camera, thermal sensing, and safe waypoint following. The crawler is tested independently first:

manual waypoint → local obstacle avoidance → safe motor control → arrival

### Milestone C — Connect the two

Only after A and B both work independently:

FSS event → target coordinate → crawler dispatch request → safety validation → crawler movement

## 5. Expansion Roadmap

| Phase | Scope |
| --- | --- |
| Phase 1 | FSSS-4 + crawler |
| Phase 2 | FSSS-24 + crawler |
| Phase 3 | Distributed field + mobile verification |

## 6. Milestone B Outline — Crawler Hardware and Power (Working Draft)

Items marked TBD are open decisions. Measured values replace estimates as parts arrive.

### B1. Control hierarchy (safety authority)

AI / semantic reasoning (advisory only, never in the control loop)

│

Jetson: deterministic spatial fusion + navigation constraints

│

STM32: real-time actuator enforcement

│

Motors

The STM32 and local sensing can stop the crawler regardless of any higher-level recommendation.

### B2. Chassis and mechanical

- Drive type (tracked or wheeled): TBD

- 360° LiDAR mounted highest, with an unobstructed horizontal field

- Camera and thermal sensor forward-facing, rigidly co-mounted

- Bumpers on front and rear

- Onboard compute: TBD

### B3. Power architecture

- Main battery chemistry, voltage, and capacity: TBD

- Separate motor rail and logic rail so motor current spikes cannot brown out compute or sensors

- Main fuse at the battery

- Physical E-stop that removes motor power in hardware, independent of software

- Regulated supplies for compute and sensors at each component's rated input

- Battery voltage and current monitoring reported in telemetry

| Component | Rail voltage | Typical current | Peak current | Source |
| --- | --- | --- | --- | --- |
| Drive motors | TBD | TBD | TBD | measure |
| Onboard compute | TBD | TBD | TBD | datasheet / measure |
| 360° LiDAR | TBD | TBD | TBD | datasheet |
| Camera | TBD | TBD | TBD | datasheet |
| Thermal sensor | TBD | TBD | TBD | datasheet |
| STM32 + IMU + bumpers | TBD | TBD | TBD | datasheet |

### B4. STM32 motor control responsibilities

- Owns motor PWM directly

- Command watchdog: stops motors if no valid command arrives within a set timeout (value TBD)

- Enforces speed and acceleration limits

- Bumper contact and E-stop input cause an immediate stop

- Reports wheel/track encoder, IMU, and fault telemetry upstream

### B5. Local autonomy test ladder

| Gate | Test | Pass criterion |
| --- | --- | --- |
| B-1 | Motors bench-tested with wheels/tracks lifted | Correct direction and speed response |
| B-2 | Watchdog and E-stop test | Motors stop on command loss and on E-stop |
| B-3 | Low-speed manual drive | Stable, controllable motion |
| B-4 | Bumper stop | Immediate stop on contact |
| B-5 | LiDAR obstacle stop | Stops before a placed obstacle |
| B-6 | Manual waypoint | Reaches a waypoint entered by the operator |
| B-7 | Waypoint with avoidance | Reaches the waypoint around an obstacle |

### B6. Dispatch interface (draft, for Milestone C)

- Dispatch request: source event ID, target waypoint (x, z in feet, dashboard frame), confidence, timestamp

- Crawler status: state, pose, battery, active faults, last acknowledged request

- The crawler validates every request against its own safety state before moving.